Department of Computer Science and Engineering

WEEKLY LOG-SHEET

| Project Tile: | Codifyr |  | Name of the student | Roll no. / Regd. No. |
| --- | --- | --- | --- | --- |
| Date: | 2026-05-18 |  | Birat B.C. | 05 |
| Group: | CE |  | Suman Budha Magar | 13 |
| Year: | Third |  | Avi Giri | 19 |
| Meeting Number: | 1st |  | Tejindra Gaire | 16 |
|  |  |  | Saksham Sharma | 50 |

Task Description: Project Research & Initialization

| Task Accomplished | Tasks to be Accomplished |
| --- | --- |
| Student Name: Birat BC - Built the WebSocket chat backend and frontend room/join flow so users could create rooms, join with codes, and exchange messages in real time. Student Name: Suman Budha Magar - Studied real-time synchronization approaches and compared OT vs CRDT models - Reviewed Yjs documentation for feasibility Student Name: Avi Giri - Designed the UI wireframe for the application. - Applied dark theme styling and grid background. Student Name: Tejindra Gaire - Studied the overall project architecture and identified the frontend modules required for the collaborative coding platform. - Prepared the initial component hierarchy and planned the dashboard workflow for room management. Student Name: Saksham Sharma - Aided in designed the UI wireframe - Brainstormed the idea for WebSocket chat backend | Student Name: Birat BC - Add server-side validation, persistent room state, and stronger backend error handling for chat room joins and message flow. Student Name: Suman Budha Magar - Prototype a basic CRDT sync test - Document synchronization design notes Student Name: Avi Giri 1.Design the room joining interface. 2. Design the landing page . Student Name: Tejindra Gaire Design reusable React components for the dashboard. Research state management for room and user information. Student Name:Saksham Sharma 1.Design the room creation interface and ensure its proper functioning without any friction 2.Implement landing page with neon cyber punk dark theme |

_________________________

Signature of Students

(Each Students)

_________________________

Supervisor Signature

Department of Computer Science and Engineering

WEEKLY LOG-SHEET

| Project Tile: | Codifyr |  | Name of the student | Roll no. / Regd. No. |
| --- | --- | --- | --- | --- |
| Date: | 2026-05-26 |  | Birat B.C. | 05 |
| Group: | CE |  | Suman Budha Magar | 13 |
| Year: | Third |  | Avi Giri | 19 |
| Meeting Number: | 2nd |  | Tejindra Gaire | 16 |
|  |  |  | Saksham Sharma | 50 |

Task Description: Collaborative Document Sync

| Task Accomplished | Tasks to be Accomplished |
| --- | --- |
| Student Name: Birat BC - Added Yjs-based collaborative document syncing and a shared file list so multiple users could edit the same room content together. Student Name: Suman Budha Magar - Outlined conflict-resolution strategy for concurrent edits Student Name: Avi Giri - Designed the Join Room page and landing pages. - Created input fields for username and room code and switched button. Student Name: Tejindra Gaire - Designed the dashboard layout for collaborative coding sessions. - Created reusable UI components for room information, navigation, and workspace. Student Name: Saksham Sharma 1.Created the logo for the codifyr. 2.Designed the Create Room and ensured its robustness. 3.Implemented the planned theme for landing page. | Student Name: Birat BC - Improve file management, persistence, and collaboration presence UI for a smoother shared-doc experience. Student Name: Suman Budha Magar - Start integrating Yjs with the Monaco Editor demo - Research awareness/presence features for collaboration Student Name: Avi Giri 1.Create sidebar for room information. Student Name: Tejindra Gaire - Integrate the dashboard components with backend room data. - Implement responsive layouts for different screen sizes. Student Name:Saksham Sharma 1. Plan to add cascading text reveal for the landing page 2. Plan to add online status indicator with green status badge and Real -time dashboard |

_________________________

Signature of Students

(Each Students)

_________________________

Supervisor Signature

Department of Computer Science and Engineering

WEEKLY LOG-SHEET

| Project Tile: | Codifyr |  | Name of the student | Roll no. / Regd. No. |
| --- | --- | --- | --- | --- |
| Date: | 2026-06-07 |  | Birat B.C. | 05 |
| Group: | CE |  | Suman Budha Magar | 13 |
| Year: | Third |  | Avi Giri | 19 |
| Meeting Number: | 3rd |  | Tejindra Gaire | 16 |
|  |  |  | Saksham Sharma | 50 |

Task Description: Collaborative Code Editor

| Task Accomplished | Tasks to be Accomplished |
| --- | --- |
| Student Name: Birat BC - Converted the shared document experience into a collaborative code editor using Monaco and Yjs, with file management and live code editing. Student Name: Suman Budha Magar - Successfully integrated Yjs with Monaco Editor for basic real-time sync - Tested conflict-free editing with two simulated users Student Name: Avi Giri - Designed the editor workspace layout - Designed online users list. Student Name: Tejindra Gaire - Integrated the dashboard with the collaborative editor workspace. - Implemented room information panel and editor navigation between different project files. Student Name: Saksham Sharma 1. Added the cascading reveal for the landing page 2.Sucessfully added the green status badge and aided in editor workspace layout. | Student Name: Birat BC - Add real code execution support, richer language handling, and editor performance improvements. Student Name: Suman Budha Magar - Test synchronization with three or more concurrent users - Uploading the compilers/ interpreter in the docker Student Name: Avi Giri 1.Add notification components and improve overall user experience. Student Name: Tejindra Gaire - Develop the online users panel with real-time updates. - Improve dashboard responsiveness and user experience. Student Name: Saksham Sharma 1.Polish the overall interface 2. |

_________________________

Signature of Students

(Each Students)

_________________________

Supervisor Signature

Department of Computer Science and Engineering

WEEKLY LOG-SHEET

| Project Tile: | Codifyr |  | Name of the student | Roll no. / Regd. No. |
| --- | --- | --- | --- | --- |
| Date: | 2026-06-17 |  | Birat B.C. | 05 |
| Group: | CE |  | Suman Budha Magar | 13 |
| Year: | Third |  | Avi Giri | 19 |
| Meeting Number: | 4th |  | Tejindra Gaire | 16 |
|  |  |  | Saksham Sharma | 50 |

Task Description: Integration & Polish

| Task Accomplished | Tasks to be Accomplished |
| --- | --- |
| Student Name: Birat BC - Polished the integrated experience by connecting chat, file explorer, editor, and reconnect logic into one realtime collaborative coding room. Student Name: Suman Budha Magar - Connected the project with the docker . The code file can now be compiled and run. Student Name: Avi Giri - Designed the real-time chat interface. Student Name: Tejindra Gaire - Implemented responsive dashboard design and improved user interaction. - Connected frontend components with Socket.IO events for real-time room updates. Student Name: Saksham Sharma 1. | Student Name: Birat BC - Harden the architecture, finalize backend deployment paths, and add tests/documentation for the realtime workflow. Student Name: Suman Budha Magar - Testing and adding the compilers/interpreters as much as possible. Student Name: Avi Giri 1.Finalize frontend for project presentation. Student Name: Tejindra Gaire - Continue frontend maintenance and performance optimization. - Enhance accessibility and documentation for future development. Student Name: Saksham Sharma |

_________________________

Signature of Students

(Each Students)

_________________________

Supervisor Signature

Department of Computer Science and Engineering

WEEKLY LOG-SHEET

| Project Tile: | Codifyr |  | Name of the student | Roll no. / Regd. No. |
| --- | --- | --- | --- | --- |
| Date: | 2026-06-23 |  | Birat B.C. | 05 |
| Group: | CE |  | Suman Budha Magar | 13 |
| Year: | Third |  | Avi Giri | 19 |
| Meeting Number: | 5th |  | Tejindra Gaire | 16 |
|  |  |  | Saksham Sharma | 50 |

Task Description: Integration & Polish

| Task Accomplished | Tasks to be Accomplished |
| --- | --- |
| Student Name: Birat BC Student Name: Suman Budha Magar Student Name: Avi Giri Student Name: Tejindra Gaire Student Name: Saksham Sharma | Student Name: Birat BC Student Name: Suman Budha Magar Student Name: Avi Giri Student Name: Saksham Sharma |

_________________________

Signature of Students

(Each Students)

_________________________

Supervisor Signature

Department of Computer Science and Engineering

WEEKLY LOG-SHEET

Task Description: Project Wrap-up & Finalization

Date: 27/07/2026

Activities Completed:

- Finalized collaborative editor and realtime sync across users.

- Completed GitHub repository integration and commit workflows.

- Resolved remaining bugs and polished UI/UX across the app.

- Prepared the final demo, documentation, and project handover notes.

_________________________

Signature of Students

(Each Students)

_________________________

Supervisor Signature